| SPRINT 2 PLANNING MEETING Notify Engine ¦ Algo-Rhythms ¦ CS 691 Capstone ¦ Pace University |  |
| --- | --- |

| Team / Application | Algo-Rhythms | Sprint Duration | Mar 26 – Apr 16, 2026 (3 weeks) |
| --- | --- | --- | --- |
| Application | Notify Engine | Sprint Goal | ML routing that outperforms static baseline |

1. Sprint 2 Objective & Meeting Agenda

Goal: Integrate XGBoost-based ML routing into the notification pipeline to personalize channels by user engagement and demonstrate measurable improvement over the Sprint 1 static baseline.

- Recap Sprint 1 deliverables and confirm carry-over items

- Review backlog and select Sprint 2 stories with story points and acceptance criteria

- Assign tasks through team self-selection based on interest and availability

- Identify inter-story dependencies before starting work

- Confirm definition of done and sprint close date

2. Attendees

| Name | Role | Present | Absent |
| --- | --- | --- | --- |
| Mohammed N. Yusif | Security Engineer / Developer | ✓ |  |
| Krish Dhorajiya | AI Engineer / Tester | ✓ |  |
| Rhythm Patel | AI Engineer / Developer | ✓ |  |
| Salvatore Ardisi | Developer | ✓ |  |
| Dhawalshree Mengane | Data Analyst / Developer | ✓ |  |
| Zeeya Ramani | Data Analyst / Developer | ✓ |  |

3. Sprint 1 Recap

- Shipped: 10 stories, 36 story points, 0 carried over — 100% completion

- 7 working API endpoints: tenant register, send notification, status, list, summary, engagement tracking, tracking pixel

- React dashboard live with real API data — stats cards + notifications table with auto-refresh

- Full Docker Compose environment — one command starts all 6 services

- 14/14 acceptance tests passing — all criteria verified, not assumed

- Carry-over into Sprint 2: None — entering with clean slate

4. Sprint 2 Committed Backlog

| ID | User Story | Acceptance Criteria | Points | Owner |
| --- | --- | --- | --- | --- |
| PB-13 | ML-powered routing — XGBoost prediction + worker integration | - POST /predict: XGBoost returns probability scores per channel - POST /train: retrain on delivery outcomes, evaluate AUC-ROC - GET /model/info: version, metrics, feature importance - 15-feature vector - Different users get different routing | 8 SP | Salvatore |
| PB-14 | Real-time dashboard via Socket.IO — live event feed | -routing_mode 'adaptive' triggers POST /predict - ML failure gracefully degrades to static routing - routing_decision populated on notifications table - Feature vector recorded with each attempt | 5 SP | Zeeya, Dhawalshree |
| PB-15 | Engagement tracking feedback loop — pixel data feeds ML training | Worker publishes to Redis pub/sub on delivery events - API subscribes and broadcasts via Socket.IO - Dashboard shows live event feed - Stats cards update in real-time - Auto-reconnect on disconnect | 3 SP | Rhythm, Krish |
| PB-16 | Notification fatigue detection — per-user frequency tracking | -recipient_channel_stats updated after delivery and engagement - Rolling 30d stats: attempts, successes, engagements, avg latency - ML training uses engaged flag as label - Predictions change as data accumulates | 3 SP | Krish, Rhythm |
| PB-11 | Rate limiting — Redis token bucket, 429 responses | -Redis token bucket per tenant_id - Default: 1000 req/min - 429 Too Many Requests on exceed - X-RateLimit-Limit, Remaining, Reset headers | 3 SP | Yusif |
| PB-12 | CI/CD pipeline — GitHub Actions, Jest + pytest, TruffleHog | -GitHub Actions: Jest + pytest + TruffleHog - Failing tests block merge - E2E on develop/main merges only | 2 SP | Yusif |
| PB-20 (SCRUM-189) | Retro action: PR self-review checklist task | PULL_REQUEST_TEMPLATE.md in repo - Checklist: no dotenv, no any, no hardcoded creds, field names match contract" | 1 SP | Team |
| PB-21 (SCRUM-191) | Retro action: Sprint 2 kickoff code walkthrough task | - 30-min session in week 1 - Cover: env loading, worker flow, dashboard API, shared types - All members attend | 1 SP | Team |
| PB-19 | Worker integration — adaptive routing, feature vectors, routing_decision | - routing_mode 'adaptive' triggers POST /predict - ML failure gracefully degrades to static routing - routing_decision populated on notifications table - Feature vector recorded with each attempt | 3 SP | Salvatore |
| TOTAL | 9 stories committed |  | 29 SP |  |

5. Story Dependencies & Task Assignment

- PB-13 (XGBoost) depends on synthetic training data generated in Sprint 1 via PR #23 — data is ready

- Worker adaptive routing (PB-19) cannot start until ML service prediction endpoint (PB-13) is live — team to prioritize ML service integration first

- PB-14 (Socket.IO dashboard) depends on the Socket.IO server (SCRUM-182) being live — dashboard streams all delivery events, not just routing decisions

- PB-15 (engagement tracking) feeds back into PB-13 training loop- both teams must coordinate the data schema

- PB-11 (rate limiting) and PB-12 (CI/CD) are independent — can be picked up in parallel from day one

| Focus Area | Tasks | Owners |
| --- | --- | --- |
| ML Service (Python/Fast API) | POST /predict, POST /train, XGBoost model, epsilon-greedy routing | Salvatore |
| Dashboard (React) | Socket.IO live feed, routing intelligence page, fatigue indicators | Zeeya, Dhawalshree |
| API + Infrastructure | Rate limiting middleware, CI/CD pipeline, PR checklist template | Yusif, Krish, Rhythm |

6. Definition of Done — Sprint 2

- XGBoost model trained in synthetic data and returning channel probability scores via POST /predict

- Adaptive routing live: 90% exploit highest-probability channel, 10% explore random channel

- Different users demonstrably receive different channels based on their individual engagement history

- Dashboard routing intelligence page shows channel selected, model probability, and reason

- Rate limiting enforced — requests beyond threshold return 429 with retry-after headers

- CI/CD pipeline green on every PR — Jest, pytest, and TruffleHog all passing

- PR self-review checklist template committed to repo and used on first PR

7. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| ML service Python container — new integration, untested in stack | High | Integration test against API in week 1 before other stories depend on it |
| Model quality depends on training data volume | Medium | Synthetic data already generated (PR #23) — validate size and diversity before training |
| Socket.IO adds real-time complexity to dashboard | Medium | Implement Socket.IO in isolation first, integrate with routing data after stable |
| Duplicate work from not reading existing codebase (retro lesson) | Low | 30-min code walkthrough session before any Sprint 2 task is picked up |

8. Meeting Close & Next Steps

- Sprint 2 goal confirmed: ML routing measurably outperforms static baseline

- Total committed: 29 story points across 9 stories

- Code walkthrough session: scheduled before first task pickup

- First standup: day after planning meeting — all blockers surfaced immediately

- Sprint review date: April 16, 2026

- All stories added to Jira Sprint 2 board with owners assigned

Notify Engine | Sprint 2 Planning | Algo-Rhythms | CS 691 Capstone | Pace University | March 26, 2026